# Phase 1 — Institution Interest Split — Handoff Note

Branch: wip/institution-interest-split

Date: 2026-08-09

Status: Schema draft + migration + feature flag on branch. Not applied to any database yet. Awaiting user review.

## What's on this branch

M prisma/schema.prisma                                  (+132 lines, additive)
A prisma/manual/012-institution-interest-split.sql     (backfill migration)
A lib/feature-flags.ts                                  (FEATURE_MULTI_INSTITUTION_INTEREST)
A docs/gap-analysis.md                                  (Phase 0 output)
A docs/architecture-redesign-decisions.md               (Phase 0 output)

Nothing else in the codebase has been touched. No API route, no UI component, no cron script. That's deliberate — Phase 1 lands the *foundation* (a table with rows, an enum, and back-refs on the child tables) without changing any current behaviour.

## What's SAFE about this change

Purely additive. No column drops, no data mutation of leads.* rows, no enum renames. Every existing reader keeps working unchanged.

Prisma schema validates (npx prisma validate — clean).

TypeScript compiles (npx tsc --noEmit — clean).

Backout is a single migration (drop the new column on 3 tables, drop the new table, drop the new enum). No lead data is at risk.

Feature flag defaults OFF. Until someone sets FEATURE_MULTI_INSTITUTION_INTEREST=true, the split is invisible to users.

## What needs your review BEFORE the migration runs

The schema addition (prisma/schema.prisma) — look at the new InstitutionInterest model (around line 819). Field choices to sanity-check:

program is nullable — a student can express interest in an institution before choosing a programme (Qualified stage sets it). Correct?

intakeYear/intakeMonth/studyLevel are copied from the Lead at creation but can diverge per interest (UK Sep 2027 vs AU Feb 2027 for the same student). Correct?

assignedICRId on the interest can differ from Lead.assignedICRId. Correct?

closedAt + partial-unique-index is how a student's rejected UofT interest can be closed and a fresh one opened for the next intake — history preserved rather than overwritten. Confirm this is the model you want.

The migration SQL (prisma/manual/012-institution-interest-split.sql) — heavy comments explain each step. Key decisions embedded:

Only active leads with institutionId IS NOT NULL get a backfilled interest. Leads without an institution (early NEW_LEAD, some CONTACTED) stay stage-tracked on leads.stage in this phase and get zero interests. Confirm this is right — the alternative is creating a "placeholder" interest with a null institution, which I think is worse.

Backfilled interests for closed leads (LOST, DEFERRED, APPLICATION_REJECTED, ENROLLED) get closedAt = updatedAt so they land already-closed, not spuriously open.

lead_activities.institutionInterestId and lead_checklist_items.institutionInterestId are only backfilled when a lead has exactly one interest — safest guess. Multi-interest students will exist post-cutover but there are zero today, so this covers 100% of current rows.

Parity check in step 6 fails loudly and rolls back the transaction if the interest count doesn't match the expected lead count.

The audit-log row types — I invented two new action strings: INSTITUTION_INTEREST_SPLIT_PREFLIGHT and INSTITUTION_INTEREST_SPLIT_COMPLETE. These follow the pattern established by LEAD_NAMES_PRE_SPLIT_SNAPSHOT from migration 009. Confirm you're happy with that naming.

## Decision #9 reminder — demo leads

The plan calls for purging the 52 demo leads before Phase 1 runs on prod. I have not written the purge script yet — that's a separate small piece of work and I'd rather do it once you've confirmed the migration itself is what you want.

If you want, next steps are (in order):

You review the schema + migration on this branch.

I write scripts/purge-demo-data.ts — dry-run first.

You run the purge on prod.

You run migration 012 on prod (with a fresh pg_dump first, per the pattern from migration 009).

I move to Phase 1.5 — the reader/writer cutover in the API and UI, gated by the feature flag.

## Go/No-Go decision tree

If the schema shape is wrong → I revise before anything runs.

If the backfill policy is wrong (e.g. you want placeholder interests for leads without institutions) → I revise the migration.

If everything looks good → proceed with demo-purge, then migration, then Phase 1.5 (feature-flagged reader cutover).

Nothing on this branch has been committed yet. Uncommitted files listed above are the totality of the change.